## Slide 1
H
HALCYON CREDIT
Agentic Underwriting Copilot
An agentic reasoning, verification, policy & evaluation layer that turns a raw loan application into an evidence-backed, auditable recommendation for a human underwriter.
PRODUCTION READINESS REVIEW
Week 4.5 of 6 · Project 02
Team 02
Ayush Tiwary · Himkar Vashishta · Aditya Arora · Harshit Gautam

## Slide 2
WHERE WE ARE
From docs-only to a benchmarked, auditable system
~60%
weighted readiness
(Eng + Eval up from ~16%)
0 vs 16
dangerous over-approvals
agentic vs single-LLM
1.61M
row real training table
Home Credit + LendingClub
16
automated tests green
safety invariants gated
The story, honestly
In two sprints the project moved from docs-only to a runnable, safety-benchmarked, end-to-end slice on real data, taking the two heaviest, previously-empty buckets (Engineering 25% and Quality/Eval 25%) from near-zero to majority-done.
The headline result: on a 128-case labelled golden set, the agentic pipeline catches 100% of regulatory hard-stops and commits 0 dangerous over-approvals, vs 26.5% and 16 for a single-LLM baseline, and grounds every decision with citations.
We report real numbers, not a round headline. Every figure in this deck is reproducible from committed code. What's left, deploy, live LLM wiring, RAGAS/calibration, is scoped into the final 1.5 weeks.
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
2

## Slide 3
THE SYSTEM
We build the agentic layer, not the risk model
Orchestrator-worker pattern with an evaluator-optimizer loop. Every reasoning step is tagged by who decides: Rule, Model, or Human.
Loan Application UI
API Gateway · FastAPI
R
Orchestrator Agent
LangGraph state machine
R
LiteLLM Gateway
Routing · fallback · retries
R
Income Verification
→ Income DB Tool
M
Credit History
→ Credit Bureau Tool
M
Policy Compliant
→ Policy Retrieval (RAG)
M
Risk Scoring
XGBoost / LightGBM
M
Income DB Tool
(mock)
R
Credit Bureau Tool
(mock)
R
Policy Retrieval Tool
ChromaDB
R
Decision Synthesizer
combines all signals
M
Evaluation Agent
faithfulness gate (RAGAS)
M
Decision Record Writer
auditable JSON/DB
R
Output: Auditable Decision
Human Underwriter
approve / decline / refer
H
Who decides, total counts
R Rule decides
7
M Model decides
6
H Human decides
1
Total tagged nodes
14
The model never disburses
The only irreversible, large-blast action, disbursing a loan, sits behind the human underwriter, outside the agent graph. Every model (M) edge is bounded by typed state, citations and a faithfulness gate; every rule (R) edge is deterministic. The copilot advises; the underwriter decides.
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
3

## Slide 4
SPRINT 1 · DESIGN & DE-RISK
Locked the architecture, contracts & data
✓
~95%
1
Architecture, sequence & state-schema diagrams
HLD / LLD / schema
2
Typed, schema-first shared state with write-isolation
state/application_state.py
3
8 agent contracts + failure-mode analysis
agents/nodes.py
4
Dataset defended vs 8 alternatives; North-Star = TDR
DATASET_COMPARISON.md
5
12 Architecture Decision Records
DECISIONS.md (ADR-001…012)
6
Repo scaffolding, CI stub, risk register, runbook
.github/ · docs/
Carried forward: LiteLLM gateway to live models · policy-corpus RAG spike.
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
4

## Slide 5
SPRINT 2 · BUILD CORE
One application, end-to-end, on real data
✓
~70%
✓
Runnable vertical slice
parallel → merge → risk → synth → eval ↺ → record
✓
Audit replay
~10.7 recoverable checkpoints / decision
✓
Real merged dataset, 1,613,898 rows
Home Credit + LendingClub · 0% feature nulls
✓
Leakage guard + OOM-safe 1.2 GB reader
chunked allow-list load · ADR-012
✓
Golden set, 128 cases, 8 strata
graded by an independent oracle
✓
Single-LLM baseline + agentic benchmark
the headline result
✓
Fairness audit on real data
gender + age gaps surfaced
✓
Cost / economics model + Readiness Scorecard
₹4.91 to ₹40.82 per decision
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
5

## Slide 6
PROGRESS VS THE RUBRIC
The two 25% buckets moved the most
Chart: 
| Architecture | Product | Engineering | Quality/Eval | Demo
Start of fortnight | 80 | 75 | 28 | 5 | 0
Now (honest) | 85 | 80 | 55 | 55 | 20
Weighted readiness ≈ 60%
Path to 80% (final 1.5 weeks):
LiteLLM live + real baseline numbers
Policy-corpus ChromaDB RAG spike
Deploy to free tier + record demo
RAGAS runner + calibrated judge
Production risk model + calibration
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
6

## Slide 7
THE HEADLINE RESULT
Agentic vs. single-LLM baseline
128-case golden set (8 strata, seed 42), graded against an independent senior-underwriter oracle. Both engines are deterministic stand-ins, this isolates the structural safety the agentic design adds, before real LLM wiring.
Chart: 
| Decision accuracy | Hard-stop catch | Grounded decisions
Agentic | 78 | 100 | 100
Single-LLM | 56 | 27 | 0
0 vs 16
dangerous over-approvals
0 vs 36
hard-stops missed (of 49)
1.0
mean faithfulness (100% pass)
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
7

## Slide 8
WHERE IT MATTERS MOST
Human underwriter vs. the agentic system
Illustrative estimates for a typical thin-file manual review, based on common industry ranges, not measured on this project. Shown to size the manual work the copilot removes; see the golden-set benchmark (previous slide) for our only measured, reproducible numbers.
Dimension | Manual underwriter (illustrative) | Agentic copilot (this deck)
Time per application | ~20–30 min manual read + cross-checks | Seconds to draft; human reviews only the flagged ~15%
Consistency / hard-stop catch | Variable by reviewer fatigue and experience | 100% on the 128-case golden set (measured)
Evidence trail | Notes vary by reviewer; rarely fully structured | Every decision carries citations + a replayable audit record
Manual work removed | 100% of first-pass reads done by a person | ~85% of first-pass reads automated; only ambiguous cases escalate (Average config)
Cost per decision (measured) | Loaded analyst cost, not measured here | ₹4.91 – ₹40.82, ₹10.63 in the Average config
Scales with volume by | Hiring more underwriters | Adding compute; human gate only for escalations
The agentic layer doesn't replace underwriter judgment, it removes the repetitive first-pass read and hands the human a pre-verified, cited case only when it's genuinely ambiguous.
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
8

## Slide 9
READINESS CARD 1
Agency, who decides at each edge
12
total edges
5
rule decides (R)
6
model decides (M)
1
human decides (H)
Agency present?
Yes
Scale of agency (M share)
50%, Medium (0 binding / irreversible edges)
Leash (longest unsupervised run)
3 boxes: risk → synthesize → evaluate (all checkpointed)
Riskiest M edge
“synthesize decision”, the approve/decline/refer draft
Verdict, does this problem deserve agency? Yes. Reconciling heterogeneous thin-file evidence and grounding it against policy is genuinely multi-step. But every model edge is bounded by typed state, mandatory citations, a faithfulness gate, deterministic hard-stops and a human on the binding call, agency is scoped to reasoning, never to irreversible action.
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
9

## Slide 10
READINESS CARD 2
Before + After, blast radius × reversibility
The agent's model edges, by risk quadrant:
Reversible
Irreversible
Small blast
Large blast
6
all M edges live here
0
0
0
loan disbursal, human-gated, not the agent
M edge | Quadrant | What we built
synthesize decision | Rev+small (consequential) | Citations + faithfulness gate + human sign-off → 0 over-approvals / 128
policy hard-stop | Irrev+large if acted on | Deterministic rule, not the model → 100% catch (0/49 missed)
risk band | Rev+small | Fairness measured on real data (DP 6.0pp; age 30→74%)
income/credit read | Rev+small | Verified (not stated) income + discrepancy flag
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
10

## Slide 11
READINESS CARDS 3 & 4
Economics, cost per loan decision
Chart: Cost per outcome (₹)
| Happy | Average | Sad
Cost per outcome (₹) | 5 | 11 | 41
Input | Happy | Average | Sad
Outcomes / month | 10,000 | 30,000 | 60,000
Model calls / outcome | 5 | 5.4 | 9
Retries / outcome | 0 | 0.2 | 2 (max)
H-gate trigger × min | 8% × 3 | 15% × 4 | 40% × 6
Cost per outcome | ₹4.91 | ₹10.63 | ₹40.82
Total monthly cost | ₹49,064 | ₹3,18,865 | ₹24,49,089
Read: token cost is trivial (₹1 to 4 per decision), the human review gate dominates the bill. The cost lever is the escalation rate, which is exactly what the faithfulness gate controls. Prices: GPT-4o-mini + GPT-4o list rates, Jul 2026, FX ₹83/USD.
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
11

## Slide 12
READINESS CARD 5
Business value, cheapest config that still holds
 | Happy | Average | Sad
Total monthly cost | ₹49,064 | ₹3,18,865 | ₹24,49,089
Faithfulness ≥ 0.80 (100% pass) | Y | Y | Y
Hard-stop catch = 100% | Y | Y | Y
0 dangerous over-approvals | Y | Y | Y
Decision accuracy ≥ 75% (78.1%) | Y | Y | Y
Fairness gap within threshold | measured | ⚠ | ⚠
SLAs held (latency / availability) | Y | Y | N
Verdict
The Average configuration wins:
cheap/strong LiteLLM routing, retry cap 2, faithfulness gate 0.80, ~15% human gate.
All quality KPIs + SLAs met at ₹10.63 / decision (~₹3.2 L/month at 30k decisions).
The Sad path shows where to add an async human-review queue + fallback budget before scaling past ~60k/mo.
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
12

## Slide 13
TEAM CONTRIBUTION
What we delivered together this fortnight
1
Filled the two 25% buckets
Took Engineering + Quality/Eval from ~16% docs-only to a runnable, tested, benchmarked system on real data.
2
Produced the headline result
Agentic vs single-LLM, honest reproducible deltas, the project's defining artifact.
3
Ran a real fairness audit
300k applicants; concrete gender/age gaps surfaced, not assumed away.
4
Proved the unit economics
₹4.91 to ₹40.82 per decision; the human gate, not tokens, is the cost lever.
5
Completed the Readiness Scorecard
All five cards with numbers traceable to committed code.
6
Kept the repo the source of truth
12 ADRs, living PROGRESS board, CI-gated safety invariants.
Halcyon Underwriting Copilot · Team 02 · Futurense × IIT Gandhinagar
13

## Slide 14
From docs to a benchmarked, auditable system.
Every number in this deck is reproducible:
python -m eval.golden_set · eval.benchmark · eval.fairness · eval.economics
Team 02 · Ayush Tiwary · Himkar Vashishta · Aditya Arora · Harshit Gautam
Halcyon Underwriting Copilot · Futurense × IIT Gandhinagar · Project 02